# Prometheus Requirements Documentation

# PROMETHEUS Business Requirements Document

## Phase 2A: Governance & Compliance Enhancement

Version: 2.1

Date: May 1, 2026

Status: ✅ APPROVED FOR IMPLEMENTATION

Prepared By: Requirements & Business Analysis Team

## Executive Summary

This document consolidates all business-level requirements for the PROMETHEUS Capital Relief Framework, Phase 2A implementation. It defines strategic objectives, functional capabilities, and success criteria aligned with regulatory expectations and operational readiness.

Key Deliverables (May 6, 2026):

Dynamic capital relief: 50–100 bps vs static 72.5% floor

Hierarchical trace engine: Formula-level audit trail

5 automated governance checkpoints (SR 11-7 compliance)

ESG/Climate framework: CRR3 Article 87a integration

Daily data quality scorecard (0–100 scale)

## 1. Strategic Objectives

### 1.1 Primary Objectives

| Objective | Target | Business Rationale |
| --- | --- | --- |
| Enable Dynamic Capital Relief | 50–100 bps relief vs 72.5% floor | Improve capital efficiency; reduce RWA by $2.5M–$5M annually |
| Embed Regulatory Compliance | CRR3, SR 11-7, EBA data quality | Achieve exam-ready status by Q2 2027 |
| Operationalize Governance | 5 daily automated compliance checks | Reduce manual validation effort by 80% |
| Integrate ESG/Climate Risk | CRR3 Art. 87a climate uplift | Support strategic ESG positioning |
| Establish Audit Readiness | 99.9% trace completeness | Enable rapid regulator drill-down in exams |

### 1.2 Success Metrics

| Metric | Target | Current | Gap |
| --- | --- | --- | --- |
| Regulatory scenario coverage | 100% (5+ scenarios) | 80% (3 scenarios) | +2 scenarios |
| Capital relief realization | 50–100 bps | 0 bps (floor binding) | Dynamic floor needed |
| Governance coverage | 5 automated checks | 0 automated checks | 5 new processes |
| Data quality score | >90 (average) | ~75 (manual tracking) | Process automation |
| Audit trail completeness | 99.9% | ~95% (gaps exist) | Hierarchical tracing |

## 2. Functional Requirements

### 2.1 Core Capital Calculation (FR-001 to FR-005)

| FR# | Requirement | Specification | Status |
| --- | --- | --- | --- |
| **FR-001** | Single Scenario Calculation | Base case capital: PD×LGD×EAD with maturity adjustment | ✅ Existing |
| **FR-002** | Regulatory Scenario Support | 5+ regulatory scenarios (CRR3 BASE, STRESS 1–5) | ✅ Existing |
| **FR-003** | Sensitivities API | Batch processing: 100+ sensitivities per portfolio | ✅ Existing |
| **FR-004** | Dynamic Output Floor | CRR3 Art. 12a: 50–100 bps relief calculation | 🔨 Phase 2A |
| **FR-005** | ESG/Climate Integration | CRR3 Art. 87a: Climate PD uplift + climate VaR | 🔨 Phase 2A |

### 2.2 Governance & Compliance (FR-015)

| FR-015 Component | Description | Automation Level | Frequency |
| --- | --- | --- | --- |
| **Check 1** | Data Completeness Validation | 100% automated | Daily |
| **Check 2** | Model Assumptions Reasonableness | 80% automated (+manual override) | Daily |
| **Check 3** | Calculation Accuracy Verification | 95% automated (+spot checks) | Daily |
| **Check 4** | Sensitivity Analysis Bounds | 100% automated | Daily |
| **Check 5** | Output Floor Compliance | 100% automated | Daily |

### 2.3 Data Quality & Monitoring (FR-016)

| Dimension | Target | Calculation | Alert Threshold |
| --- | --- | --- | --- |
| **Completeness** | >99% | Missing records / total records | <95% → YELLOW |
| **Accuracy** | >98% | Validation passes / total validations | <90% → RED |
| **Timeliness** | T+0 | % data delivered by 6 AM | >2h delay → YELLOW |
| **Consistency** | >97% | Cross-system reconciliation | <90% → RED |

### 2.4 Audit & Traceability (FR-014)

| Capability | Scope | Granularity | Retention |
| --- | --- | --- | --- |
| **Hierarchical Trace** | Portfolio → Component → Formula | Individual calculation step | 7 years |
| **Data Lineage** | Source → Transform → Output | Field-level provenance | 5 years |
| **Compliance Audit Log** | All checks + overrides | Checkpoint level | Permanent |
| **Exception Reporting** | Failed checks + reconciliation breaks | Issue + root cause | 3 years |

## 3. Non-Functional Requirements

### 3.1 Performance

| Requirement | Target | Justification |
| --- | --- | --- |
| API response time (p95) | <500ms | Real-time dashboard requirement |
| Throughput | 1,000+ req/min | Support concurrent risk managers |
| Batch processing | 10M+ records | Entire portfolio overnight runs |
| Query latency (trace lookup) | <2s | Regulator audit drill-down |

### 3.2 Reliability & Availability

| Requirement | Target | Impact |
| --- | --- | --- |
| Uptime SLA | 99.9% | Risk run execution assurance |
| Audit trail completeness | 99.9% | Exam-ready compliance |
| Data consistency | 100% (across systems) | Capital numbers reconciliation |
| Backup/recovery time | <4 hours | Business continuity |

### 3.3 Scalability

| Dimension | Target | Rationale |
| --- | --- | --- |
| Portfolio size | 10M+ positions | Support global consolidation |
| Counterparty count | 50,000+ | Granular governance checks |
| Scenario count | 100+ | Stress testing depth |
| User concurrency | 500+ simultaneous | Enterprise-wide access |

### 3.4 Security & Compliance

| Requirement | Implementation | Compliance Link |
| --- | --- | --- |
| Encryption at rest | AES-256 | GDPR, SOC 2 |
| Encryption in transit | TLS 1.3 | PCI-DSS, SOC 2 |
| RBAC | 6 role tiers (admin, risk, business, auditor, read-only, guest) | Basel, SR 11-7 |
| Audit logging | All access + changes timestamped | GDPR, CCPA |
| MFA enforcement | Required for risk functions | Regulatory expectation |

## 4. Regulatory Alignment

### 4.1 Basel III/IV Standards

| Standard | Article | Topic | Implementation |
| --- | --- | --- | --- |
| CRR3 | Art. 12a | Output Floor (dynamic) | FR-012 (50–100 bps relief) |
| CRR3 | Art. 87a | ESG/Climate Risk | FR-013 (Climate PD uplift) |
| CRE30–36 | A-IRB Framework | Credit risk capital | FR-001 to FR-005 (core calcs) |
| MAR50 | CVA Risk | Market risk on CVA | Existing CVA engine |
| RBC20 | Capital Floor | Basel IV floor | SA output floor binding |

### 4.2 Governance Standards

| Standard | Section | Requirement | Ownership |
| --- | --- | --- | --- |
| SR 11-7 | Model Governance | 3 key governance functions | Model Risk (FR-015) |
| SR 11-7 | Risk Management | IRMC + governance checks | Risk Committee |
| EBA DQ Guide | Data Quality | 4-dimension framework | Operations (FR-016) |
| BCBS Scenarios | Stress Testing | 5+ regulatory scenarios | Capital Modeling |

## 5. Stakeholder Requirements by Role

### 5.1 Risk Committee

Primary Concerns:

✅ Capital relief realization: Must achieve 50–100 bps within 6 months

✅ Governance assurance: 5 daily checks operational by Aug 1

✅ Exam readiness: Documentation complete + tested

Approval Gates:

May 13, 2026: Approve Phase 2A scope + budget

Aug 1, 2026: Validate operational readiness (Gate 2)

Jan 15, 2027: Approve Phase 2 completion (Gate 3)

### 5.2 Development Team

Technical Requirements:

5 new modules (FR-012 to FR-016) by May 20

Unit test coverage: >90%

Integration tests with existing engines

Production-ready documentation

### 5.3 Model Risk / Validators

Validation Criteria:

✅ Regulatory formula compliance (CRR3 Art. 12a + 87a)

✅ Data quality framework alignment (EBA guidelines)

✅ Governance checkpoint accuracy

✅ Trace engine completeness (99.9% audit trail)

### 5.4 Internal Audit

Audit Program:

H1 2026: Phase 2A implementation audit

H2 2026: Operational effectiveness audit

Q1 2027: Exam readiness audit

## 6. Implementation Approach

### 6.1 Phased Rollout

PHASE 2A (May 6 – Aug 1, 2026)

├─ Week 1–2: Development sprint begins (May 20)

├─ Week 3–4: Integration testing

├─ Week 5–8: UAT with business stakeholders

├─ Week 9–10: Production deployment (July 28)

└─ Week 11–12: Operational readiness validation (Aug 1 Gate 2)

PHASE 2B (Aug 15 – Jan 15, 2027)

├─ Advanced analytics: Predictive DQ scoring

├─ Capital relief tuning: Market stress calibration

├─ Reporting enhancement: COREP/ALMM templates

└─ Phase 2 completion (Jan 15, 2027)

### 6.2 Risk Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Regulatory change | Medium | High | Monthly compliance updates |
| Integration failure | Low | High | Parallel testing + rollback plan |
| Data quality gaps | Medium | Medium | DQ scorecard pre-implementation validation |
| Stakeholder misalignment | Low | Medium | Weekly steering updates |

## 7. Acceptance Criteria

### 7.1 Functional Acceptance

[ ] All 5 new FR's (FR-012 to FR-016) tested against spec

[ ] 5 governance checks producing daily reports

[ ] DQ scorecard generating daily (GREEN/YELLOW/RED status)

[ ] Trace engine enabling 99.9% audit trail completeness

[ ] ESG framework integrated with zero calculation errors

### 7.2 Non-Functional Acceptance

[ ] API response time: p95 <500ms in production

[ ] Uptime: 99.9% SLA satisfied (measured over 30 days)

[ ] Audit completeness: 99.9% trace records recovered in spot check

[ ] Security: Encryption + MFA enabled + compliant

### 7.3 Regulatory Acceptance

[ ] CRR3 Art. 12a compliance: Dynamic floor within tolerance

[ ] CRR3 Art. 87a compliance: Climate PD uplift correctly calculated

[ ] SR 11-7 governance: 5 daily checks operational + documented

[ ] EBA DQ standards: 4-dimension framework producing daily

## 8. Success Factors

### 8.1 Critical Success Factors (CSFs)

**Timely Development Sprint:** May 20 start → July 28 production

**Governance Checkpoint Accuracy:** 5 checks must be >95% accurate

**Stakeholder Alignment:** Weekly steering validation

**Regulatory Engagement:** Proactive ECB/EBA communication (Phase 2B)

**Data Quality Foundation:** DQ scorecard >90 baseline by Aug 1

### 8.2 Key Performance Indicators (KPIs)

| KPI | Phase 2A Target | Phase 2B Target | Measurement |
| --- | --- | --- | --- |
| Capital relief realization | 0 bps (baseline) | 50–100 bps | Monthly capital reports |
| Governance coverage | 5 checks operational | 5 checks fully optimized | Daily check logs |
| DQ score | >90 (average) | >95 (average) | Daily scorecard |
| Audit trail completeness | 99.9% | 99.95% | Monthly validation audit |
| Exam readiness | Documentation phase | Full operational readiness | Q1 2027 audit |

## 9. Dependencies & Assumptions

### 9.1 Internal Dependencies

ECB/EBA regulatory framework stability (CRR3 Art. 12a + 87a)

Market data provider continuity (Bloomberg/FRED for rates/spreads)

Infrastructure capacity: Database → 10M+ record support

Stakeholder commitment: Weekly steering attendance + timely approvals

### 9.2 External Dependencies

CRR3 Article 12a final guidance (assume current draft, Q3 2026)

Climate risk taxonomy stability (TCFD framework steady-state)

Market data feeds: SOFR, credit spreads (assume continuous)

## 10. Glossary

| Term | Definition |
| --- | --- |
| **Dynamic Floor** | CRR3 Art. 12a output floor varying 50–100 bps vs fixed 72.5% |
| **ESG/Climate Framework** | CRR3 Art. 87a climate PD uplift + climate risk metrics |
| **Governance Checkpoint** | Automated validation rule (1 of 5 daily checks) |
| **Data Quality Scorecard** | Daily 0–100 multi-dimension DQ metric |
| **Trace Engine** | Hierarchical audit trail: portfolio → component → formula |
| **Audit Readiness** | Capability to fully reconstruct any RWA calculation + trace |
| **SA Output Floor** | Basel IV floor: IRB RWA ≥ 72.5% × SA RWA (binding Jan 2025) |
| **FR (Functional Requirement)** | Numbered business requirement with acceptance criteria |

## Document Control

| Item | Value |
| --- | --- |
| **Classification** | Internal Use — Confidential |
| **Distribution** | Risk Committee, Development Team, Model Risk, QA |
| **Owner** | Chief Risk Officer |
| **Reviewer** | Head of Model Risk, Lead Developer |
| **Version Control** | Git `/docs/Requirements/` |
| **Review Cycle** | Quarterly or per regulatory change |

END OF BUSINESS REQUIREMENTS DOCUMENT

Prepared By: Requirements & Business Analysis Team

Date: May 1, 2026

Status: ✅ APPROVED FOR IMPLEMENTATION

Source: BUSINESS_REQUIREMENTS.md
Generated: 2026-05-03 18:06:20
Prometheus Phase 2A Documentation